MiSecure GmbH

Information Security Strategy

A Step-by-Step Framework for Building a Resilient Security Posture

| Document Title: | Information Security Strategy – Step by Step |
| --- | --- |
| Author / CISO: | Chief Information Security Officer, MiSecure GmbH |
| Classification: | CONFIDENTIAL |
| Version: | 1.0 |
| Status: | Approved |
| Date: | 2025-01-01 |
| Review Cycle: | Annual |
| GitHub / LinkedIn: | Published as GRC Real-World Project |

Reference: How to Draft Information Security Strategy for an Organization: Step by Step

# Document Management

## Version History

| Version | Date | Description | Author | Approved By |
| --- | --- | --- | --- | --- |
| 1.0 | 2025-01-01 | Initial release – baseline strategy | CISO | Board of Directors |
| 0.9 | 2024-12-01 | Draft for internal review | CISO | Strategy Committee |
| 0.5 | 2024-10-01 | First working draft | CISO | N/A |

## Document Distribution

| Role | Name / Department | Access Level |
| --- | --- | --- |
| Chief Executive Officer | CEO Office | Full |
| Chief Information Officer | IT Department | Full |
| Chief Information Security Officer | Security Team | Full |
| Risk & Compliance Manager | GRC Team | Full |
| Business Unit Owners | All Departments | Summary Only |
| External Auditors | Third Party | Read Only |

# Executive Summary

MiSecure GmbH operates in an increasingly complex and hostile digital threat landscape. This Information Security Strategy document establishes a structured, business-aligned roadmap for protecting the organization's information assets over a 3-to-5-year horizon (2025–2030).

The purpose of this strategy is threefold:

- To define MiSecure's security vision, objectives, and measurable goals

- To align security investments with business priorities and regulatory requirements

- To establish a governance framework that ensures accountability at every level

## Why Information Security Matters for MiSecure

Information is MiSecure's most critical asset. A breach, ransomware attack, or insider threat does not merely create an IT problem — it creates a business continuity crisis, reputational damage, potential regulatory fines, and loss of customer trust. The following statistics frame the urgency:

- Average cost of a data breach globally: USD 4.45 million (IBM, 2024)

- Ransomware attacks increased by 73% year-over-year in 2024

- Human error accounts for 74% of all security incidents (Verizon DBIR, 2024)

- GDPR fines in the EU exceeded €2.1 billion in 2023

## Strategic Intent

This strategy frames security not as a restrictive barrier, but as a business enabler — protecting company confidential and critical information while empowering employees to work securely and efficiently. We will achieve this through a structured approach mapped to the NIST Cybersecurity Framework (CSF):

| NIST CSF Function | Core Objective | MiSecure Strategic Goal |
| --- | --- | --- |
| IDENTIFY | Know what we have and what risks we face | Asset inventory, risk register, third-party management |
| PROTECT | Implement safeguards | IAM, encryption, awareness training, endpoint security |
| DETECT | Identify events quickly | SIEM, monitoring, vulnerability management |
| RESPOND | Act swiftly on incidents | Incident response plan, playbooks, forensics |
| RECOVER | Restore operations | Business continuity, disaster recovery, lessons learned |

# Background & Context

## About MiSecure GmbH

MiSecure GmbH is a technology and services company providing secure solutions to enterprise customers across the DACH region (Germany, Austria, Switzerland). The organization operates a hybrid IT infrastructure combining on-premises data centers with cloud-based services (Microsoft Azure, Microsoft 365, SAP environments).

## Current Technology Landscape

The following systems and technologies form the core of MiSecure's IT infrastructure, each requiring appropriate security controls:

- ERP / Business Systems: SAP (Fibu, cost center management), 3CX VoIP

- Virtualization: Citrix / Thinclient + Hyper-V, Proxmox

- Network: SonicWall NSA2700 Firewall, SMA500v VPN Gateway, UniFi Switching, Zabbix NMS

- Identity & Access: Active Directory, Tenfold IAM, Exchange / Outlook (ICEwarp)

- Storage: NetApp AFF220 (SAN/NAS), Proxmox with VHDX volumes

- Security Tools: SonicWall EDR/Endpoint Security, Zabbix monitoring, Ansible automation

- Web/App Servers: Apache + Nginx, Plesk, IIS, Let's Encrypt TLS

- Ticketing & Projects: Redmine, wiki for documentation

- Physical Security: CCTV/IPCAM (FSMRO), SMA Energy Management for building systems

## Business Drivers for This Strategy

- Increasing regulatory requirements (GDPR, NIS2 Directive)

- Adoption of cloud and SaaS platforms increasing attack surface

- New remote work requirements and VPN expansion

- Digital transformation projects (HCI infrastructure, new data center strategy)

- Third-party risk exposure (Dresden-IT partnership, external suppliers)

- Growing threat of ransomware targeting SME organizations in Germany

# Scope

## In Scope

This Information Security Strategy applies to:

- All information assets owned, processed, or managed by MiSecure GmbH

- All employees, contractors, and third-party vendors with access to MiSecure systems

- All locations: Main office (Zentrale W3), branch locations (HV Sachsendorf/Madlow, HV Ost, HV Mitte West)

- All IT systems: On-premises servers, cloud infrastructure, network devices, endpoints

- All data classifications: Public, Internal, Confidential, and Restricted

## Out of Scope

- Consumer-facing products not managed by internal IT

- Third-party managed systems where MiSecure has no administrative access

- Personal devices not enrolled in MDM (unless accessing MiSecure resources)

## Data Classification Framework

| Classification | Definition | Examples |
| --- | --- | --- |
| Public | Approved for external distribution | Marketing materials, public website |
| Internal | For internal use only | Policies, procedures, internal memos |
| Confidential | Sensitive business information | Financial data, HR records, contracts |
| Restricted | Highly sensitive, limited access | Passwords, encryption keys, PII, medical data |

# Threat Landscape

## External Threats

| Threat | Category | Likelihood | Potential Impact |
| --- | --- | --- | --- |
| Ransomware attacks | Malware | HIGH | CRITICAL – business disruption |
| Phishing / Spear phishing | Social Engineering | HIGH | HIGH – credential theft |
| Supply chain attacks | Third-party risk | MEDIUM | HIGH – indirect compromise |
| Vulnerability exploitation | Technical attack | HIGH | HIGH – unauthorized access |
| DDoS attacks | Availability attack | MEDIUM | MEDIUM – service disruption |
| Nation-state espionage | APT | LOW | CRITICAL – IP theft |

## Internal Threats

| Threat | Category | Likelihood | Potential Impact |
| --- | --- | --- | --- |
| Accidental data loss | Human error | HIGH | HIGH – data breach |
| Privilege misuse | Insider threat | MEDIUM | HIGH – unauthorized access |
| Shadow IT usage | Policy violation | MEDIUM | MEDIUM – unmanaged risk |
| Weak password practices | Access control | HIGH | HIGH – account compromise |
| Misconfigured systems | Technical error | MEDIUM | HIGH – exposure of data |

## Regulatory & Compliance Threats

- GDPR (EU 2016/679): Data protection and privacy obligations

- NIS2 Directive (EU 2022/2555): Network and information security requirements

- ISO/IEC 27001: International standard for information security management

- BSI IT-Grundschutz: German Federal Office for Information Security baseline

- SOC 2 (if applicable): Service organization controls for cloud services

# Strategy Summary — 3 to 5 Year Roadmap (2025–2030)

The following phased roadmap defines MiSecure's strategic security evolution over five years, organized by NIST CSF functions:

## Phase 1: Foundation (2025 — Year 1)

Goal: Build the baseline — know what we have, establish governance, close critical gaps.

- Complete asset inventory using LAN Sweeper + Netbox

- Deploy Zabbix for full network health monitoring and inventory

- Establish the Information Security Steering Committee

- Publish Information Security Policy and Data Classification Policy

- Deploy Tenfold IAM for Active Directory access management

- Begin SonicWall EDR rollout for all endpoints

- Conduct first security awareness training for all staff

## Phase 2: Strengthen (2026–2027 — Years 2–3)

Goal: Harden controls, operationalize processes, reduce attack surface.

- Implement MFA across all critical systems (Citrix, VPN, Exchange, SAP)

- Complete SonicWall firewall rule review and tighten policies

- Deploy SIEM solution for centralized logging and alerting

- Establish Incident Response capability with documented playbooks

- Launch Vulnerability Management program (quarterly scans)

- Complete third-party risk assessments for key vendors

- Implement Let's Encrypt automated certificate management

## Phase 3: Mature (2028–2030 — Years 4–5)

Goal: Achieve measurable maturity, align to ISO 27001, pursue certification.

- Pursue ISO/IEC 27001 certification

- Establish Security Operations Center (SOC) capability (internal or MSSP)

- Implement Zero Trust architecture principles

- Deploy advanced threat intelligence and threat hunting

- Achieve full integration of security into DevOps pipelines

- Conduct annual penetration testing and red team exercises

# Governance & Organizational Structure

## Strategy Steering Committee

The Information Security Steering Committee provides executive oversight and resource approval for all security initiatives. Members include:

| Role | Person / Title | Responsibilities |
| --- | --- | --- |
| CISO (Chair) | Chief Information Security Officer | Strategy ownership, program oversight |
| CIO | Chief Information Officer | IT alignment, resource decisions |
| CEO | Chief Executive Officer | Final budget approval, strategic direction |
| Risk Manager | GRC Team Lead | Risk register, compliance oversight |
| Business Unit Owners | Dept. Managers | Business process requirements, certifications |
| Legal Counsel | Legal Dept. | Regulatory requirements, contracts |

## RACI Matrix — Key Security Responsibilities

| Activity | CISO | CIO | CEO | BU Owners | IT Team |
| --- | --- | --- | --- | --- | --- |
| Strategy Development | R/A | C | I | C | I |
| Policy Approval | R | C | A | I | I |
| Risk Assessment | R/A | C | I | C | R |
| Access Certification | A | I | I | R | I |
| Incident Response | A | R | I | C | R |
| Security Training | R/A | I | I | C | R |
| Vulnerability Mgmt | A | C | I | I | R |

R=Responsible | A=Accountable | C=Consulted | I=Informed

# Security Initiatives

Each initiative follows the three-element framework: Intent → Goal → Success Criteria.

## Initiative 1: Identity & Access Management (IAM)

| Element | Description |
| --- | --- |
| Intent | To ensure only authorized individuals access MiSecure systems and data, with appropriate privilege levels, reducing the risk of unauthorized access and insider threats. |
| Goal | Deploy Tenfold IAM to automate Active Directory provisioning/de-provisioning; enforce Least Privilege; implement MFA on all critical systems. |
| Owner | CISO / IT Team |
| Timeline | Phase 1–2 (2025–2026) |
| Success Criteria | 100% of users provisioned via Tenfold; quarterly access certifications by BU owners; MFA adoption rate ≥95%; zero orphaned accounts after 30 days. |
| Tools | Tenfold, Active Directory, Azure AD, MFA (Microsoft Authenticator) |

## Initiative 2: Network Security & Perimeter Defense

| Element | Description |
| --- | --- |
| Intent | To protect MiSecure's network infrastructure from unauthorized access, malicious traffic, and lateral movement by attackers. |
| Goal | Maintain and optimize SonicWall NSA2700 firewall rules; upgrade VPN to SMA500v; segment network with Nexus switches; deploy Zabbix for full visibility. |
| Owner | IT Team / CISO |
| Timeline | Phase 1–2 (2025–2027) |
| Success Criteria | Firewall rule review completed annually; zero unmanaged network segments; VLAN segmentation for all critical systems; Zabbix coverage ≥98% of devices. |
| Tools | SonicWall NSA2700, SMA500v VPN, UniFi, Nexus switches, Zabbix |

## Initiative 3: Endpoint Security & EDR

| Element | Description |
| --- | --- |
| Intent | To protect all endpoints (workstations, servers, mobile devices) from malware, ransomware, and unauthorized access. |
| Goal | Deploy SonicWall EDR + Capture Client to all endpoints; enforce device compliance; manage patches centrally. |
| Owner | IT Team |
| Timeline | Phase 1–2 (2025–2026) |
| Success Criteria | 100% endpoint EDR coverage; critical patches applied within 72h; monthly vulnerability scan reports; zero unmanaged endpoints. |
| Tools | SonicWall Capture Client EDR, Windows Defender, WSUS, Ansible |

## Initiative 4: Risk Management

| Element | Description |
| --- | --- |
| Intent | To identify, assess, and treat information security risks before they materialize into incidents. |
| Goal | Establish a formal Risk Management Program using ISO 27005 methodology; maintain a live risk register; conduct quarterly risk reviews. |
| Owner | CISO / Risk Manager |
| Timeline | Phase 1–3 (2025–2030) |
| Success Criteria | Risk register published and updated quarterly; all HIGH risks have treatment plans; annual risk report presented to Steering Committee. |
| Tools | Redmine (risk tracking), Excel risk register, ISO 27005 framework |

## Initiative 5: Security Awareness & Training

| Element | Description |
| --- | --- |
| Intent | To build a security-conscious culture where every employee understands their role in protecting MiSecure's information assets. |
| Goal | Deliver mandatory annual security awareness training; conduct quarterly phishing simulations; role-based training for privileged users. |
| Owner | CISO / HR |
| Timeline | Phase 1 onward (from 2025) |
| Success Criteria | 100% staff completion of annual training; phishing click rate <5%; security culture score improvement year-over-year. |
| Tools | KnowBe4 or equivalent LMS, phishing simulation platform, internal wiki |

## Initiative 6: Incident Response & Business Continuity

| Element | Description |
| --- | --- |
| Intent | To ensure MiSecure can rapidly detect, contain, and recover from security incidents with minimal business impact. |
| Goal | Develop and test Incident Response Plan (IRP); establish communication protocols; maintain tested backups; define RTO/RPO for critical systems. |
| Owner | CISO / IT Team / Management |
| Timeline | Phase 2 (2026–2027) |
| Success Criteria | IRP tested at least twice per year (tabletop + simulation); RTO ≤4h for critical systems; backup restoration tested quarterly; post-incident reviews for all P1 incidents. |
| Tools | Documented IRP, APC UPS, backup solutions (Proxmox, NetApp snapshots), 3CX communications |

## Initiative 7: Vulnerability Management

| Element | Description |
| --- | --- |
| Intent | To continuously identify and remediate security vulnerabilities before attackers can exploit them. |
| Goal | Conduct regular vulnerability scans; prioritize by CVSS severity; track remediation in Redmine; perform annual penetration tests. |
| Owner | IT Team / CISO |
| Timeline | Phase 2–3 (2026–2030) |
| Success Criteria | Monthly automated scans; critical CVEs remediated within 24h; high CVEs within 7 days; annual pen test report. |
| Tools | OpenVAS/Tenable, Zabbix, LAN Sweeper, Redmine |

## Initiative 8: Data Protection & Compliance

| Element | Description |
| --- | --- |
| Intent | To ensure MiSecure meets all legal, regulatory, and contractual obligations related to data protection and privacy. |
| Goal | Maintain full GDPR compliance; implement Lancrypt data encryption; conduct annual compliance audits; manage third-party data processing agreements. |
| Owner | CISO / Legal / Compliance |
| Timeline | Ongoing (all phases) |
| Success Criteria | Zero GDPR violations; all DPAs in place for processors; annual DPIA completed; data breach response within 72h (as required by GDPR Art. 33). |
| Tools | Lancrypt encryption, Redmine compliance tracker, GDPR documentation templates |

# Key Performance Indicators (KPIs) & Metrics

Success metrics are reported quarterly to the Steering Committee. The following KPIs track progress against each initiative:

| KPI / Metric | Target | Reporting Frequency | Owner |
| --- | --- | --- | --- |
| MFA adoption rate | ≥95% | Monthly | CISO |
| Orphaned account removal time | <30 days | Monthly | IT Team |
| Security training completion | 100% | Annually | CISO/HR |
| Phishing simulation click rate | <5% | Quarterly | CISO |
| Critical vulnerability remediation | <24 hours | Per incident | IT Team |
| High vulnerability remediation | <7 days | Per incident | IT Team |
| Patch compliance rate | ≥95% | Monthly | IT Team |
| IRP tests per year | ≥2 | Annually | CISO |
| RTO for critical systems | ≤4 hours | Per incident | IT/CISO |
| Risk register updates | Quarterly | Quarterly | Risk Mgr |
| Security incidents (P1) | Trend: decreasing | Monthly | CISO |
| GDPR data breach notification | <72 hours | Per incident | Legal/CISO |
| Zabbix device coverage | ≥98% | Monthly | IT Team |

# Implementation Timeline

The following master schedule outlines all initiatives, phases, budget status, and ownership:

| Initiative | Start | End | Budget Status | Owner |
| --- | --- | --- | --- | --- |
| 1. Identity & Access Management | Q1 2025 | Q4 2026 | Approved (CISO) | CISO / IT Team |
| 2. Network Security & Perimeter | Q1 2025 | Q4 2027 | Approved (CIO) | IT Team |
| 3. Endpoint Security & EDR | Q1 2025 | Q4 2026 | Approved (CISO) | IT Team |
| 4. Risk Management Program | Q1 2025 | Ongoing | Approved (CISO) | CISO / Risk Mgr |
| 5. Security Awareness Training | Q2 2025 | Ongoing | Approved (HR/CISO) | CISO / HR |
| 6. Incident Response & BCP | Q1 2026 | Q4 2027 | Funding: CIO needed | CISO / IT / Mgmt |
| 7. Vulnerability Management | Q1 2026 | Ongoing | Approved (CIO) | IT Team / CISO |
| 8. Data Protection & Compliance | Q1 2025 | Ongoing | Approved (Legal) | CISO / Legal |
| 9. SIEM Implementation | Q1 2026 | Q4 2026 | Funding: Board needed | CISO |
| 10. ISO 27001 Certification | Q1 2028 | Q4 2029 | Funding: CEO needed | CISO / External Audit |

# Information Security Policy Framework

The strategy is backed by a hierarchy of policies. Each policy document references this strategy as its governing authority.

| Policy Document | Scope / Purpose | Status |
| --- | --- | --- |
| Information Security Policy (Master) | Overarching security law of MiSecure | To be published Q1 2025 |
| Access Control Policy | IAM, least privilege, MFA requirements | Draft |
| Data Classification & Handling Policy | Data labels, handling rules per class | Draft |
| Acceptable Use Policy (AUP) | Employee device/internet usage | To be published Q1 2025 |
| Incident Response Policy | IR roles, escalation, reporting | In development |
| Business Continuity Policy | BCP/DR plans, RTO/RPO | In development |
| Third-Party Risk Policy | Vendor security requirements | Planned 2025 |
| Vulnerability Management Policy | Scan schedules, SLAs | Planned 2026 |
| Remote Work & VPN Policy | Secure remote access requirements | Draft |
| Password & Authentication Policy | Complexity, rotation, MFA mandates | To be published Q1 2025 |

# Communication Strategy

## Positive Framing Principle

As CISO, all security communications should position security as a business enabler, not a barrier. We protect what matters most — our people, our customers, and our business.

| Instead of saying... | Say this instead... |
| --- | --- |
| 'We are prohibiting unauthorized access' | 'We are protecting company confidential and critical information' |
| 'You cannot use this system' | 'This system requires approval to ensure data stays protected' |
| 'Security blocks this action' | 'Security ensures this action meets our protection standards' |
| 'This is mandatory compliance' | 'This helps us meet our obligations to our customers and partners' |

## Stakeholder Communication Plan

| Audience | Communication Type | Frequency | Format |
| --- | --- | --- | --- |
| Board / CEO | Strategy status & risk summary | Quarterly | Executive dashboard |
| Steering Committee | Initiative updates & KPIs | Monthly | Steering report |
| Department Managers | Policy updates & training | As needed | Email + briefing |
| All Employees | Security awareness & reminders | Monthly | Newsletter + LMS |
| IT Team | Technical updates & tasks | Weekly | Stand-up + Redmine |
| External Auditors | Evidence & compliance docs | Annually | Audit pack |

# Conclusion

This Information Security Strategy represents MiSecure GmbH's commitment to building and maintaining a world-class information security posture. By following this structured, phased roadmap, we will:

- Reduce the risk of data breaches, ransomware, and unauthorized access

- Align security with business goals and regulatory requirements

- Build a culture where every employee is a security partner

- Achieve measurable, transparent security maturity over five years

- Protect our customers, our employees, and our reputation

This strategy is a living document. It will be reviewed annually by the Steering Committee and updated to reflect changes in the threat landscape, business environment, and regulatory requirements.

Security is not just a technology problem — it is a business imperative. By investing in the right people, processes, and technologies today, MiSecure will be positioned not just to survive in the digital age, but to thrive.

Signed: Chief Information Security Officer, MiSecure GmbH

Version 1.0 | January 2025 | CONFIDENTIAL